Weekly Report for Week Ending 3/10/17

Data 61 Team

Adam Hart  
Mitchell Gerard  
Nicholas Feikema  
Tyler Losinski

# Status Summary

Finished our presentation slide show for our midterm and gave a successful presentation.

## Top Highlights

* Iman is happy with our progress and was able to skype into our presentation which saves both of us time later.
* Able to present our project with relatively small issues.

## Top Lowlights

* Didn’t finish test cases for our application.

# Activities, Accomplishments, and Project Effort

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| Team | Presentation | Prepared and delivered the presentation | Complete | 3 hours |
| Team | Meetings | Meetings for the project and with our sponsor | Complete | 2 hours |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

List any activities undertaken by members of the project team in the last week. These can include things done as a group.  
Effort should be estimated in terms of hours of time taken (e.g., 1.5 hours, 3 hours, .5 hours, etc.)

**Goals for Next Week**

* + - Research wrapping code in backend and sending it to a front end client.

## Risks

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R001 | Closed | No room to meet in for weekly meetings | team | 20%/Medium | We don’t have an adequate room to hold meetings | No place to meet | Find a place to meet weekly so we know we’ll always have a room for our meetings |
| R002 | Closed | Communication with sponsor over Skype | team | 55%/Medium | Lack of progress | Can’t progress in the right direction | Use communication tools that are more reliable such as email, Slack, or IM |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I001 |  | Complete | No repository on GitHub yet | Tyler Losinski | 2/3/17 | Nowhere to store files yet | Create a repository and get everyone added to it. |
| I002 |  | Complete | Sponsor has not been invited to organizational tools | Team | 2/5/17 | Text communication with sponsor is only available through e-mail | Invite sponsor to tool groups |
| I003 |  | Open | Daylight Savings Time in both USA and AU | Team | March/April | Meeting times will shift based on Daylight Savings Time in both countries, which start on different days | Adjust meeting times based on these changes |
|  |  |  |  |  |  |  |  |

Risks and Issues tables should be maintained across multiple documents.

Do not remove issues or risks from the tables once added, but make modifications to the status as necessary.

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/27 | 2/03 | 2/10 | 2/17 | 2/24 | 3/03 | 3/10 | 3/17 | 3/24 | 3/31 | 4/07 | 4/14 | 4/21 | 4/28 |
| Planned milestone events are being met | OK | OK | OK | OK | OK | 3 | 4 |  |  |  |  |  |  |  |
| Budget is under control | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Quality control results are within specifications | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Change control process indicates minimal requests for change | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | 1 | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | 2 | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Top management remains visibly supportive of the project goals | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | N/A | N/A | N/A | N/A | N/A | N/A | N/A |  |  |  |  |  |  |  |
| Risk events are under control and nothing unusual is appearing | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project training program is progressing according to plan | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |

Update the Project Success Tracking table for each new weekly report.

Use **OK** to indicate that the project is track according to that criteria, **NA** to indicate a non-applicable criteria, or a number with a note below.

Notes:

1.) Failure to provide sponsor with Skype calendar invite as requested. Invites to tools should be prioritized.

2.) Failure of team member to use Slack vs. Group text created a little tension, but it was resolved.

3.) Intended to have full presentation ready for Iman, only provided an early version.

4.) Missed a task in our sprint to create test cases. It’ll will be moved to the next sprint